A neon sign with a wave in the middle

Description automatically generated

Rockkubon

Phase 2

**Team members**

* **Miles Davenport**
* **Sofia Basu**
* **Rory Shaw**
* **George Lopez**
* **Juliana Eniraiyetan**
* **Christabel Acquah**

A diagram of data storage

Description automatically generated

**SCRUM MEETINGS**

**Scrum Notes 05/07/23**

* Need to investigate Gui for the company, Website would be potentially easier to use as offline may be clunky.
* Postgres Database Hosted on Azure.
* Looking into connecting, the front end and the back end. Potentially via API call
* Looking to website creation, with flask and other tools.
* Looking into the IT strategy, team members find what interests them and then we can see if there is any overlap, investigate delegation.
* Miles to create a Trello board to add to tomorrow.

**Scrum Notes 06/07/23**

* Trello is created and will be updated with the new tasks.
* George to investigate building the website.
* Christabel and Juliana to do the social media.
* Sofia and Miles to do Azure setup.
* Rory to do the database design and table format.

**Scrum Notes 07/07/23**

* Made the Azure server, connecting to PGADMIN today.
* Testing a front end to database connection
* Testing to see if we can update as we go.
* Working on designing a pipeline that will allow for orders to be placed but inventory to be checked first.
* Checking Social media Analytics.

**Scrum Notes 10/7/23**

* Miles – working on Project management documents, and Azure database Pipeline.
* Sofia – Azure Database Pipeline, working on High level solution graph.
* George – To continue Website development, and looking into Flask.
* Rory – Web scrapped hashtags on Friday, working on inventory scaling to allow for recipes to be taken from a separate database.
* Juliana – Friday worked on social media analytics, today working on exploring Azure blob storage
* Christabel – Working on interview prep.

**Scrum Notes 11/7/23**

* Miles and Sofia to continue on with the Pipeline creation
* George to continue on with the website creation
* Rory to assist in ERD design and table layout
* Christabel to continue on with social media analytics
* Juliana to help with ERD
* Notes 12/07/23
* George HTML and linking this to flask, css styling
* Today hooking up to azure and getting data out.
* Hurdles: Understanding the concepts of flask
* Juliana: Reading up on azure Today: looking at the ERD diagram and seeing how this can be put into databases. Hurdles: N/A
* Christabel: Yesterday: Worked on the social media Today: working on ERD diagram Hurdles: Banned for being fake
* Sofia: Yesterday: Helping with the requirements,Today: Assisting in updating of Trello,Hurdles: Working on stock
* Miles: Yesterday: Working on Pipeline for front end Today: Continues Hurdles: Prerequisites
* Rory : Yesterday: set up linkedin, and the inventory table, scraping the hashtags. Today: Work on the initial stock. Hurdles: working on the inventory

Scrum Notes 13/07/23

* George
* Yesterday: Website to database connection, Doing capacities for bookings, email sending
* Today: Feedback page
* Hurdles: setting up the connection.
* .
* Rory:
* Yesterday: Data dictionary, Went to play chess after work, updates the high level solution diagram, set up github.
* Today: Help Miles With Front end
* .
* Sofia
* Yesterday: Did the requirements for stages of the project, and Trello.
* Today: To look into making simulations for the front end.
* .
* Juliana:
* Yesterday: Looking into azure
* Today: Looking into Azure automatic functions
* .
* Christabel:
* Away
* .
* Miles:
* Yesterday: working on the front end  
  today: To assist in front end database creations.

Scrum Notes 14/07/23

* George:
* Yesterday: Made the feedback page for the website.
* Today: Continued website development
* Hurdles: N/A
* .
* Rory:
* Yesterday: ERD and normalisation of database, table creation
* Today: Continued normalisation
* Hurdles: Linking tables , ERD and practically
* .
* Sofia:
* Yesterday: Researched Simulation, changed the button on gui   
  today: continued simulation development
* Hurdles: N/A
* .
* Juliana:
* Yesterday:
* Today: OFF
* Hurdles:
* .
* Chirstabel:
* Yesterday: OFF
* Today: Formatting on presentation
* Hurdles: Annual leave Monday
* .
* Miles:
* Yesterday:
* Today:
* Hurdles:

Scrum Notes 17/07/23

* George:
* Yesterday: Flask
* Today: Working on website design
* Hurdles:
* .
* Rory:
* Yesterday: Created SQL files
* Today: GDPR And data governance
* Hurdles:
* .
* Sofia:
* Yesterday: Simulation Exploring   
  today: Updating Requirements
* Hurdles:
* .
* Juliana:
* Yesterday: Azure logic
* Today: Low stock detecting
* Hurdles:
* .
* Chirstabel:
* Yesterday:
* Today: Holiday
* Hurdles:
* .
* Miles:
* Yesterday: Azure front end simulation
* Today: Working on Pipeline
* Hurdles:

Scrum Notes 18/07/23

* George: Star rating scheme
* Yesterday: Website design
* Hurdles:
* .
* Rory: SQL table creation
* Yesterday: GDPR
* Today: Website design
* Hurdles:
* .
* Sofia: Simulation
* Yesterday: simulation  
  today: Simulation
* Hurdles:
* .
* Juliana:
* Yesterday:
* Today: N/A
* Hurdles:
* .
* Chirstabel:
* Yesterday:
* Today: N/A
* Hurdles:
* .
* Miles:
* Yesterday: Azure front end simulation
* Today: Finishing of PM stuff
* Hurdles:

Write up GDPR in full format

Website design

Make the vendor tables